Deployment Plan

Monthly Goal add Seller's Country & City

Dharmendra Kumar

2024

Table

Contents

Shangri-La Deployment Plan	2

1.	Project Summary	2

2.	Pre-Deployment	2

3.	Deployment	4

4.	Component list	5

4.1 Apex Classes & Trigger:	5

4.2 Custom Label:	5

4.3 Validation Rule:	5

4.4	Action:	5

4.5	Flow:	5

4.6	Page Layout:	6

4.7	Lightning Record Page:	6

4.8 Custom Object:	6

4.9 Lightning Web Component Bundle:	6

4.10 Static Resources:	6

4.11 Profile:	6

4.12 Permission Set:	6

4.13 Package:	6

4.14 Custom Field:	6

4.15 Custom Meta Data & Fields:	8

4.16 Custom Tab:	8

4.17 Email Template:	8

5.	Pre-Deployment Steps	8

6.	Post-Deployment Steps	8

# Shangri-La Deployment Plan

| Author | Project Name | Version | Date | Remarks |
| --- | --- | --- | --- | --- |
| Dharmendra Kumar | Monthly Goal add Seller's Country & City | Initial | 11th Nov 2025 |  |

# Project Summary

Design and develop a new features in the Sales Performance Tool (SPT).

- Populate the Monthly Seller Country and Monthly Seller City into Monthly Goal object either its get created or when the re-assign the Goal to the new seller.

# Pre-Deployment

- Take a full export/backup of production data prior to deployment.

- Take a full backup of code prior to deployment.

- Compare the code version of change set versus production, perform code merge when necessary.

- Compile all Classes and Triggers in the change set.

- Change set name:

  - Monthly Goal add Seller's Country & City

# Deployment

- Use ChangeSet to Validate and Deploy in Production.

  - Monthly Goal add Seller's Country & City

- Run specified tests:

  - GoalReassignmentService_Test

# Component list

## 4.1 Apex Classes & Trigger:

| Name | Type | API Name |
| --- | --- | --- |
| MonthlyGoalTrigger | Apex Trigger | MonthlyGoalTrigger |
| MonthlyGoalController | Apex Class | MonthlyGoalController |
| GoalReassignmentService | Apex Class | GoalReassignmentService |
| GoalReassignmentService_Test | Apex Class | GoalReassignmentService_Test |

## 4.2 Custom Label:

## 4.3 Validation Rule:

## Action:

## Flow:

## Page Layout:

## Lightning Record Page:

## 4.8 Custom Object:

## 4.9 Lightning Web Component Bundle:

## 4.10 Static Resources:

## 4.11 Profile:

## 4.12 Permission Set:

## 4.13 Package:

## 4.14 Custom Field:

| Name | Api Name | Object Name |
| --- | --- | --- |
| GSO Delivery | GSO_Delivery__c | Monthly Production Transaction |
| Monthly Seller City | Monthly_Seller_City__c | Monthly Goal |
| Monthly Seller Country | Monthly_Seller_Country__c | Monthly Goal |

## 4.15 Custom Meta Data & Fields:

## 4.16 Custom Tab:

## 4.17 Email Template:

## 4.18 List View:

## 4.19 Field Set:

## 4.20 Tab:

# Pre-Deployment Steps

# Post-Deployment Steps

- Verify the components added to the above mentioned change set are deployed/Updated.

- Object and Fields access to these profiles (Corp - Property Sales, Corp - Sales GSO, Corp - Sales GSO Leader, Corp - Sales HQ, System Administrator).

- Class: IncSignOffRelatedIncentivesCtrl and Visualforce Page: IncSignOffExportToPdf  access to this profile: "Shangri-La Microsite" – Profile.